MMPM — MARKETING SPRINT

Repositioning around the audit-grade-memory wedge for the launch window.

Wedge:        Verifiable, predictive memory for AI agents that need an audit trail. From $9.

ICP:          Mid-market AI vendors (Series A-C, ~$5-50M ARR) selling into regulated industries

Strategy:     OEM the audit trail — your customers' compliance team signs off, you keep your pitch

Sprint window:2026-05-05 → 2026-06-28 (8 weeks, aligned with engineering Sprint 0–4)

Budget:       $500–$2,000 paid acquisition; majority organic + earned

Format:       Brief is brutal & specific by request — pair with engineering sprint plan v2

HEADLINE

Stop fighting Mem0 and Anthropic for indie-developer mindshare. The market is not 'AI memory' — it is the regulated AI vendor whose customer's compliance team won't sign off without a tamper-evident audit trail of what the AI saw, suggested, and stored. MMPM's Merkle proofs (RFC 6962) plus the EU AI Act Article 12 deadline (currently August 2 2026, possibly deferred to December 2027 by the Digital Omnibus — third trilogue May 13) plus SEC Rule 17a-4's audit-trail alternative give you a 90-day window to own one sentence: "OEM the audit trail." That sentence is what this sprint ships.

# 1 · Executive Summary

This sprint repositions MMPM from a feature-list memory product into a regulatory-anchored audit primitive. It runs in parallel with engineering Sprint 0–4 (2026-05-05 → 2026-06-28). It does not require any code changes — the technical foundation (RFC 6962 Merkle, sub-millisecond recall, MCP-native) is already the right product for this audience. What changes is the door we knock on, the words we use, and the people we put in front of it.

The strategic shifts:

From "persistent memory for AI agents" → "OEM the audit trail your customers' compliance team requires."

From four ICPs (indie devs, AI engineers, compliance buyers, enterprise) → one ICP (mid-market AI vendors selling into regulated verticals).

From "$5/mo Mem0 alternative" SEO play → ABM-style outbound + earned media + targeted LinkedIn ads to ~22 named companies.

From engineering moats (Markov hit rate, atom counts) → regulatory alignment (Article 12, SEC 17a-4, VCP v1.1) and a public benchmark.

The 8-week sprint produces:

One repositioned homepage hero + a new /for-regulated-ai landing page targeting the wedge.

Five anchor essays (one per week 1-5), each addressing a specific buyer concern with regulatory citations.

A public benchmark page (LongMemEval vs. Mem0 + free MCP memory) released as a content asset for organic distribution.

An ABM-style outbound campaign to ~22 named target companies using LinkedIn Sales Navigator + warm intros.

$800-$1,200 of paid LinkedIn ads to named companies × eight job titles, plus one newsletter sponsorship.

One launch moment on 2026-06-28 coordinated with AI Engineer World's Fair (June 29-July 2 in SF).

A measurement plan with five primary KPIs and a kill-switch budget rule.

# 2 · Strategic Context — Why Now

### 2.1 The EU regulatory window

EU AI Act Article 12 mandates automatic logging "integrated into the core design," with traceability and tamper-evidence required (the article is silent on technical mechanism — Merkle + RFC 6962 is the cleanest implementation pattern, as VeritasChain VCP v1.1 documents publicly).

On 19 November 2025 the European Commission published the Digital Omnibus on AI — a proposal to defer the high-risk compliance deadline from 2 August 2026 to 2 December 2027. The second trilogue (28 April 2026) failed to reach agreement. The third trilogue is scheduled for 13 May 2026.

Two scenarios — both favour MMPM, neither requires a copy rewrite:

Omnibus passes (deferral confirmed). Buyer urgency drops, but Article 12's architectural requirement is unchanged. Marketing pivot: "the Omnibus delays the deadline; it doesn't change the spec — bolt-on audit later costs 10x build-in audit now."

Omnibus fails or stalls past 2 August. The original deadline holds. Marketing pivot: "60-day countdown" on every channel; this becomes the strongest fundraising-style urgency moment of 2026.

Either way the homepage and the five essay arc must be drafted to be evergreen against both outcomes — language like "60 days" or "by August" should be replaced with "the Article 12 architecture decision" so the copy doesn't expire on May 13.

### 2.2 The US regulatory anchor

SEC Rule 17a-4(f) was amended in 2023 to remove the strict WORM mandate and add an explicit audit-trail alternative — "a system that maintains a complete time-stamped audit trail that includes... all modifications to and deletions of a record... to permit recreation of an original record if it is altered, over-written, or erased." Merkle leaves are exactly this. For US fintech AI vendors, this is the 17a-4(f) implementation pattern. Use the SEC text verbatim in collateral — it is regulatory text, copy-pasteable, free credibility.

### 2.3 The competitive slot

Verifiable / cryptographic AI memory is an open market position in May 2026. The closest adjacencies are not competitors:

VeritasChain Standards Organization — non-profit standards body publishing VCP v1.1 (Merkle + Ed25519). Position MMPM as a VCP-conformant commercial implementation. Ride their visibility, do not fight them.

Credo AI — AI governance / policy enforcement layer. They tell you whether a model is allowed; MMPM proves what it remembered. Different layers; partnership opportunity.

Zep — closest commercial memory product, now positioned as "context engineering platform." SOC 2 Type II, HIPAA BAA. They sell enterprise-grade memory; they do not sell cryptographic verifiability per write. That is the wedge.

Mem0 / Letta / Cognee — developer-tier agent memory frameworks. Different ICP. Compete only at the lower edge of the funnel where MMPM should not be playing anyway.

# 3 · Positioning & Wedge

### 3.1 The one-sentence wedge

Verifiable, predictive memory for AI agents that need an audit trail. From $9.

### 3.2 Positioning statement (internal)

For mid-market AI vendors who sell into regulated industries, who need their customers' compliance teams to sign off on AI memory, MMPM is a verifiable, predictive memory backend that provides cryptographic Merkle proofs of every memory write (RFC 6962, Article 12-aligned, SEC 17a-4(f)-conformant). Unlike Zep / Mem0 / free MCP memory servers, MMPM is the only commercial memory product that gives the buyer's auditor a primitive they can verify offline.

### 3.3 Three-line homepage hero (proposed)

H1: Verifiable memory for AI you can prove behaved correctly.

H2: Every memory write gets a SHA-256 Merkle proof. Your customer's auditor can verify it offline. Article 12-ready. SEC 17a-4(f)-conformant.

CTA: Show me a proof  →   Talk to engineering  →   From $9/month

### 3.4 What we explicitly demote

"64% Markov hit rate" — meaningless without a baseline. Demote to engine page; replace homepage prominence with sub-millisecond recall (0.045ms p50) which is concrete and benchmarkable.

"Mem0 alternative" SEO keyword — keep in metadata for incidental traffic but stop building the campaign around competing on indie-developer features.

"$5/mo Starter" hero pricing — the Solo $9 tier is the floor we lead with publicly; Starter is a footer note for hobbyists and an upgrade path on the dashboard.

Generic "persistent memory" framing — every other memory product owns this. Compete where you can win.

# 4 · ICP — Who We Are Selling To

The primary ICP is the mid-market AI vendor (Series A–C, ~$5–$50M ARR, 20–200 employees) building agentic AI products for regulated verticals. They are not the regulator; they are the company whose customer is the regulator's responsibility. They have urgency that Fortune 500 doesn't, budget that indie devs don't, and a specific structural pain ("my customer's CISO won't sign") that MMPM solves directly.

### 4.1 Buyer card

| Field | Detail |
| --- | --- |
| Title (primary) | VP Engineering / Head of Platform / CTO |
| Title (secondary) | Head of Trust & Safety, Head of Compliance Engineering, Field CTO |
| Company stage | Series A–C, $5M–$50M ARR, 20–200 employees |
| Vertical | Legal AI, Healthcare AI, Bank-tech / RegTech, Insurance AI, Govtech |
| Buying trigger | Customer's compliance / risk team blocks deal pending audit-trail evidence |
| Budget reality | $500-$5,000/mo MMPM line item is non-event; can be approved at VPE level |
| Procurement | Light vendor onboarding (security questionnaire, DPA, SOC 2 if available); 30-90 days, not 6-12 months |
| Discovery channels | LinkedIn, Latent Space, MLOps Community Slack, peer referral, AI Engineer events |
| Decision criteria | 1) Does it actually satisfy our customer's auditor? 2) Can we OEM/embed it cleanly? 3) Is it durable (vendor stability)? |

### 4.2 Anti-ICP — who we actively de-prioritise this sprint

Indie developers building hobby agents. Mem0/free-MCP wins this segment; we cannot.

Fortune 500 banks / hospitals / agencies as the direct buyer. Real, but the cycle outruns runway. Sell into them via the AI vendors above.

Researchers / academics who want a free open-source memory store. Treat as community; do not allocate sprint resources.

### 4.3 Named target companies (22)

From the ICP-research pass. Treat these as a Sales Navigator list for ABM and a paid-LinkedIn audience filter. Each has a specific reason MMPM matters to them.

| # | Company | Vertical | Why MMPM matters |
| --- | --- | --- | --- |
| 1 | Spellbook | Legal AI | Word-plug-in deployments need provable AI suggestions for malpractice + privilege |
| 2 | EvenUp | Legal AI | Demand letters are evidentiary; provable memory chain defends against discovery challenges |
| 3 | Eve | Legal AI | Plaintiff case management; same evidentiary pressure |
| 4 | GC AI | Legal AI | Sells INTO compliance teams; Article 12 logs are a feature not overhead |
| 5 | Ironclad | Legal AI | $200M ARR; March-2026 agent layer is fresh and audit-hungry |
| 6 | Nabla | Healthcare AI | GDPR-native ambient scribe; EU exposure makes Article 12 their direct problem |
| 7 | Heidi Health | Healthcare AI | 60%+ NHS GP coverage; ambient Care Partner needs UK regulator-ready logs |
| 8 | Suki AI | Healthcare AI | Voice clinician assistant; HIPAA + state AI laws |
| 9 | Ambience Healthcare | Healthcare AI | Multi-specialty ambient scribe; same |
| 10 | DeepScribe | Healthcare AI | Clinician scribe; same |
| 11 | OpenEvidence | Healthcare AI | Clinical decision support — every recommendation needs immutable evidence trace |
| 12 | Hummingbird | RegTech | AML case management; Forrester Wave Q1 2026; AI Assistant launched — direct fit |
| 13 | Sardine | RegTech | Agentic fraud/AML; consolidating 11 vendors at F500; needs auditability story |
| 14 | ComplyAdvantage | RegTech | Sanctions / PEP screening; auditable AI is procurement table stakes |
| 15 | Quantexa | RegTech | Entity resolution at HSBC, BNY Mellon — bank procurement requires this |
| 16 | Saifr | RegTech | Fidelity Labs spinout; marketing-comms compliance NLP — direct 17a-4 exposure |
| 17 | Alloy | RegTech | KYC/onboarding; same |
| 18 | Sixfold | Insurance AI | Series B $30M Jan 2026; underwriting = textbook EU AI Act high-risk category |
| 19 | EvolutionIQ | Insurance AI | Claims guidance (MetLife platform); claims decisions need traceability |
| 20 | Tractable | Insurance AI | Property/auto claims AI; same |
| 21 | Rebellion Defense | Govtech | DoD AI software; ATO process explicitly needs cryptographic audit |
| 22 | Mark43 | Govtech | Public safety platform; FOIA + civil-rights oversight pressure |

# 5 · Messaging Hierarchy

### 5.1 Core message

Your customer's auditor doesn't trust your AI. Give them math instead of vibes.

### 5.2 Four supporting messages

Regulators wrote the spec. We shipped the implementation.

EU AI Act Article 12 requires "automatic logging integrated into core design" with tamper-evidence — and is silent on the mechanism. SEC Rule 17a-4(f)'s 2023 amendment explicitly recognises an audit-trail alternative that "permits recreation of an original record if altered." RFC 6962 Merkle proofs satisfy both. MMPM ships them per write.

Pain it answers: Buyer pain: "my customer's CISO blocks every AI feature pending an audit story."

OEM the audit trail.

Embed MMPM as your audit primitive. Your customer's compliance team gets a verifiable proof packet they can validate offline against your published Merkle root. You keep your product pitch; they get the evidence. This is a 30-day procurement, not a 9-month one.

Pain it answers: Buyer pain: "I can't add another 9-month vendor to my deal cycle."

Bolt-on audit later costs 10x. Build-in audit now is one integration.

Whether the EU Digital Omnibus passes (deferring the deadline to Dec 2027) or fails (Aug 2 2026 holds), the architectural requirement doesn't change. Retrofitting a tamper-evident audit trail into a memory store after launch is structurally harder than starting with one. Pick the right primitive once.

Pain it answers: Buyer pain: "I'm not sure how urgent this is — should I wait?"

Predictive recall + cryptographic proof in one substrate.

MMPM is not a static log. It is a working memory backend with sub-millisecond recall (0.045ms p50, public benchmark forthcoming) and Markov-arc predictive retrieval. The audit trail is a property of the substrate, not a separate service you have to operate.

Pain it answers: Buyer pain: "will adding compliance kill our latency budget?"

### 5.3 Channel-specific tone

| Channel | Tone | Length |
| --- | --- | --- |
| Homepage / landing | Confident, regulatory-anchored, technically precise | <200 words above the fold |
| Long-form essays | First-principles + concrete (cite spec text verbatim) | 1,200-2,000 words each |
| LinkedIn ads | Punchy, oppositional, single-point-of-pain | <25 words headline + 10 sub |
| Outbound DMs / emails | One sentence of context, one of pain, one of CTA | <60 words total |
| Latent Space / podcasts | Engineer-to-engineer, demo-driven | Live show pacing |
| Compliance newsletters | Regulator-to-vendor, citation-heavy, no marketing language | 300-500 words |

# 6 · Channel Strategy

Three rings, in priority order. Solo founder bandwidth means each ring needs a clear time-box and a kill rule.

### 6.1 Owned (Ring 1) — must do, low marginal cost

| Channel | What | Cadence | Effort |
| --- | --- | --- | --- |
| Homepage + /for-regulated-ai | Reposition hero; build the regulated-AI landing page targeting the wedge | Week 1 (one-shot) | 1.5 days |
| Blog (5 anchor essays) | One per week, weeks 1-5, each addressing one buyer concern | Weekly | 1 day each |
| Public benchmark page | LongMemEval vs Mem0 + free MCP memory; methodology + reproducible script | Week 4 ship | 2-3 days |
| Email list (build during sprint) | Capture from blog + benchmark; weekly digest from week 4 | Weekly w4-w8 | 0.5 day setup, 30 min/week |
| MCP server demo loop | One-button "Connect to Claude" + first-memory tour (overlap with eng Sprint 2-3) | Built in eng plan | 0 marketing-side |

### 6.2 Earned (Ring 2) — high leverage, time-bound

| Target | Pitch / placement | Effort | Lead time |
| --- | --- | --- | --- |
| Latent Space (swyx + Alessio) | Guest essay or podcast slot on "audit trail as primitive" | 1.5 days research+pitch | 3-4 weeks to land |
| Risto Uuk / EU AI Act Newsletter | Guest piece: implementation pattern for Article 12 | 0.5 day to draft outreach | 2 weeks to land |
| Lawfare | Op-ed on cryptographic audit trails as Article 12 implementation | 1 day to draft | 3-4 weeks |
| MLOps Community Slack | Organic post in #infra and #ai-agents linking the benchmark page | 30 min | Same week |
| Hacker News | Show HN: the benchmark + the wedge essay, week 6 | Coordinate timing | Same day if it sticks |
| Forrester analyst (FCM Wave Q1) | Briefing on MMPM, push for inclusion in their next vendor landscape | 1 day to set up | 2-3 weeks for the call |
| VeritasChain SO | Reach out, position as VCP-conformant implementation; ride their IOSCO + FCA visibility | 1 day | 2 weeks |
| Credo AI partnerships | Co-marketing pitch: "Credo enforces; MMPM proves" | 1 day | 4 weeks |

### 6.3 Paid (Ring 3) — $500-$2k, surgical not broad

| Spend | Channel | Targeting | Goal |
| --- | --- | --- | --- |
| $800 | LinkedIn Sponsored Content (16 days, weeks 5-7) | 8 job titles × 22 named companies | 300-500 clicks to /for-regulated-ai; 30-50 demo requests |
| $500 | Risto Uuk EU AI Act Newsletter sponsorship | Compliance-aware EU buyer audience | Article 12 essay placement |
| $300 | AI Engineer World's Fair (June 29-July 2 SF) — informal | Walk-in dinner with 5 named CTOs the week of launch | 5 first-meetings |
| $200 | Boosted post on Article 12 / SEC 17a-4 angle | LinkedIn engaged audience | Awareness lift, retargeting pool |
| $200 | Contingency | — | Hold for opportunistic placement |

Total: $2,000 envelope. Can compress to $1,000 by skipping the boosted-post line and the AI Engineer dinner.

# 7 · Eight-Week Content Calendar

Aligned to engineering Sprint 0 (this week) → Sprint 4 (week 7-8). Marketing leads engineering by ~1 week so demo assets are live when the eng features ship. Each week ends with a single "will-this-actually-work" verification: a real interaction with a real buyer.

W0 · 2026-05-05 — Sprint setup

Reposition homepage hero copy (3-line proposal in §3.3) — push to staging.

Build Sales Navigator list of the 22 named companies × 8 job titles → ~200-300 contacts.

Set up email capture on homepage + blog (Resend or simple mailto-list).

VERIFY: send the new hero copy + positioning statement to two named ICP-buyers in your network. Get one sentence of feedback each.

W1 · 2026-05-12 — Anchor essay 1: "EU AI Act Article 12 — a logging spec, not a logging suggestion"

Publish 1,500-word essay walking Article 12 line-by-line; show Merkle inclusion proofs as the cleanest implementation.

Distribute: HN (Tuesday morning), LinkedIn personal post, Latent Space Discord.

Pitch Risto Uuk for guest-piece slot.

Build the /for-regulated-ai landing page (use the wedge sentence + 3 supporting messages + named-company social proof or anonymised case shapes).

VERIFY: at least 200 unique visitors to the essay; 5 newsletter signups.

W2 · 2026-05-19 — Anchor essay 2: "SEC 17a-4(f)'s audit-trail alternative was written for AI before AI knew it"

Quote SEC text verbatim; map Merkle leaves to each clause.

Outbound to 30 named contacts at fintech AI vendors with the essay link + a one-paragraph custom intro.

Pitch Lawfare op-ed.

VERIFY: 3 first-meetings booked off the outbound; 1 LinkedIn post crosses 5k views.

W3 · 2026-05-26 — Anchor essay 3: "Why your AI vendor's SOC 2 is not your customer's audit trail"

Frontal assault on the Zep SOC 2 narrative; the epistemic difference between vendor-controls and record-integrity.

Outbound to 30 named contacts at legal-AI + healthcare-AI vendors.

Pitch Latent Space (swyx) for guest essay or podcast.

VERIFY: 5 first-meetings booked total; one named ICP company in active eval.

W4 · 2026-06-02 — Public benchmark drop + essay 4: "OEM the audit trail"

Ship the LongMemEval benchmark page (vs Mem0 + free MCP memory). Publish methodology + reproducible script.

Coordinated launch: HN "Show HN", LinkedIn, MLOps Slack, MCP Discord.

Begin LinkedIn paid campaign ($800 over 16 days, audience: 8 titles × 22 companies).

VERIFY: HN front page or 100+ upvotes; benchmark page in top 3 LongMemEval search results within 7 days.

W5 · 2026-06-09 — Essay 5: "Memory that survives discovery" (legal-AI specific)

Privilege, e-discovery, agentic legal work — pitched directly at Spellbook / EvenUp / Eve / GC AI / Ironclad.

Cold-outbound 30 contacts at legal-AI vendors with the essay + sample Merkle proof packet.

VeritasChain SO outreach: position as VCP v1.1 conformant implementation.

VERIFY: 8 first-meetings booked total; 2 in active eval.

W6 · 2026-06-16 — Sales acceleration + Hacker News moment

Coordinated HN launch: the wedge essay + the benchmark + the 5-essay arc as a single "we built this" narrative.

ProductHunt launch (low-effort, but free amplification).

3 podcast pitches (Latent Space, AI Today in 5, MLOps Community).

Risto Uuk newsletter sponsorship runs.

VERIFY: 1 named company in security-questionnaire / paid pilot stage.

W7 · 2026-06-23 — Pre-launch dress rehearsal

Final landing-page copy review; add one anonymised customer narrative if any pilot booked.

Stage the AI Engineer World's Fair dinner (June 29-July 2 SF). Invite 5-8 named-company CTOs.

Draft launch-day Twitter thread + LinkedIn post + HN submission.

VERIFY: launch day collateral pre-staged in a single doc; can be shipped at the chosen moment in <30 min.

W8 · 2026-06-28 → 2026-07-05 — LAUNCH WEEK + AI Engineer World's Fair (June 29-July 2)

Public launch on a Monday or Tuesday morning (Sydney lunchtime = US east coast morning).

AI Engineer World's Fair the next day: walk-in, dinner with 5 named CTOs, hand-delivered ASCII-art Merkle proof.

First-week status update on day 5: a public post-launch retro (numbers, learnings, what shipped).

VERIFY: 2 named companies in paid pilot; 1 podcast appearance booked; benchmark page indexed and ranking.

# 8 · Content Assets Needed

Every asset listed here is on the calendar. This table is the production inventory.

| # | Asset | Type | Priority | Owner / due |
| --- | --- | --- | --- | --- |
| 1 | Repositioned homepage hero (H1+H2+CTA) | Web copy | Must | Week 0 |
| 2 | /for-regulated-ai landing page | Web page | Must | Week 1 |
| 3 | Essay 1: Article 12 implementation | Blog 1.5k | Must | Week 1 |
| 4 | Essay 2: SEC 17a-4(f) | Blog 1.5k | Must | Week 2 |
| 5 | Essay 3: SOC 2 vs audit trail | Blog 1.2k | Must | Week 3 |
| 6 | LongMemEval benchmark page + script | Tech asset | Must | Week 4 |
| 7 | Essay 4: OEM the audit trail | Blog 1.5k | Must | Week 4 |
| 8 | Essay 5: Memory that survives discovery | Blog 1.5k | Must | Week 5 |
| 9 | LinkedIn ad creative pack (3 variants) | Ad copy/img | Must | Week 4 |
| 10 | Outbound DM/email templates (5 variants) | Sales copy | Must | Week 1 |
| 11 | Sample compliance proof packet (PDF + JSON) | Sales asset | Must | Week 3 |
| 12 | Demo loop — Connect-to-Claude + first memory | Product UX | Must | Eng Sprint 2 |
| 13 | Launch-day thread / post / HN submission | Launch copy | Must | Week 7 |
| 14 | Customer narrative (anonymised pilot) | Case study | Nice | Week 7 if any |
| 15 | Comparison page — MMPM vs Zep vs Mem0 | Web page | Nice | Week 6 |
| 16 | FAQ for compliance buyers | Web page | Nice | Week 5 |
| 17 | One-pager PDF for outbound | PDF | Nice | Week 3 |

# 9 · Measurement & Tests

"We write tests for everything we make" — applies to marketing too. Every claim, channel, and creative gets a measurable hypothesis. Targets are intentionally aggressive but realistic for an 8-week solo-founder sprint with $2k spend.

### 9.1 Five primary KPIs

| KPI | Target by 2026-06-28 | How tracked |
| --- | --- | --- |
| First meetings booked with named-ICP buyers | 12-15 | CRM tag (Notion / sheet); manual |
| Active pilots / security questionnaires | 2-3 | Manual log per buyer conversation |
| Newsletter signups (compliance-buyer captured) | 250-400 | Email list + form provenance |
| Anchor-essay traffic (5 essays combined) | 8,000-12,000 unique visitors | Plausible / GA4 |
| Inbound from organic (HN, LinkedIn, podcasts) | ≥40% of demo requests | UTM + referrer + ask-on-call |

### 9.2 Five secondary KPIs (channel diagnostics)

LinkedIn ad CTR ≥ 1.2% (B2B technical SaaS norm 0.6-0.8%; the named-account targeting should beat).

LinkedIn ad CPL ≤ $40 to landing-page lead capture; kill the ad if CPL > $80 after $200 spent.

Benchmark page → demo-request conversion ≥ 3% (industry ~1-2% for technical content).

Outbound DM reply rate ≥ 8% (named-account, custom intro paragraph; cold sequence 2-4% baseline).

Newsletter sponsorship → signup rate ≥ 1.5% of opens (compliance-newsletter is high-intent).

### 9.3 A/B tests planned

| Surface | A | B | Decision rule |
| --- | --- | --- | --- |
| Homepage H1 | "Verifiable memory for AI…" | "Memory your auditor can verify…" | Higher /for-regulated-ai click-through after 2 weeks |
| LinkedIn ad | Article 12 deadline countdown variant | "OEM the audit trail" benefit variant | Lower CPL after $400 spent each |
| CTA copy | "Show me a proof" | "Talk to engineering" | Higher demo-request submit rate |
| Outbound DM | Lead with Article 12 | Lead with the buyer's named customer pain | Higher reply rate after 30 sends each |

### 9.4 Kill switches

Pause LinkedIn paid if CPL > $80 after $200 spent. Reallocate to newsletter sponsorship.

If benchmark page does not crack HN front page in week 4, pivot launch-day strategy from "Show HN" to "compliance-newsletter coordinated drop" (warmer audience, better intent).

If by week 6 zero named-company pilots are booked, pause outbound to legal-AI and triple down on healthcare-AI (fewer companies, more urgent regulatory pressure under Akerman HRx 2026 update).

If founder marketing-time exceeds 15 hrs/week, drop Essay 5 and one outbound batch — protect engineering Sprint 3 (multi-substrate bundle) and Sprint 4 (polish).

# 10 · Risks & Mitigations

| Risk | Mitigation | Likelihood |
| --- | --- | --- |
| Digital Omnibus passes May 13 trilogue → buyer urgency drops | Article 12 architectural requirement is unchanged; Merkle is still the cleanest implementation. Pivot copy from "60-day countdown" to "build-in vs bolt-on" within 24 hrs of the May 13 outcome. Pre-draft both versions of the homepage now. | Medium |
| LongMemEval benchmark unfavourable — MMPM trails Mem0 on accuracy | Run the benchmark on a staging branch BEFORE committing to the public drop. If MMPM is within 5% of Mem0, publish with the audit-trail framing as the differentiator. If MMPM is meaningfully behind, publish a narrower benchmark (e.g., latency only, or specific knowledge-graph traversal queries) where MMPM wins. Do NOT publish a losing benchmark. | Medium |
| Single anchor essay goes viral with the wrong takeaway | Pre-write the response post for the most likely critique ("Merkle proofs solve a problem nobody has"). Engagement with critics is a free distribution channel if handled well — set a same-day response window and do not write the rebuttal at midnight. | Low |
| Founder bandwidth cracks in week 4-5 | Calendar block 3 hours/day, 5 days/week for marketing during the sprint. Pre-write Week 4-5 essays in Week 0-1 if possible. Use the Claude-as-implementation-partner pattern from the engineering plan for marketing too — draft → critique → revise loop, not blank-page-every-week. | High |
| Outbound DMs flagged as spam by LinkedIn | Stay under 50 connection requests/week with personal intros. No automation tools. No identical copy across 20+ DMs. Each DM references one specific thing about the recipient's company. | Low |
| VeritasChain or Credo AI partnership pitch declined | These are accelerants, not blockers. Sprint plan does not depend on them. If both decline, the IOSCO TechSprint / FCA AI Lab visibility angle becomes a Q3 push instead of a launch-window push. | Low |
| Direct competitor (Zep, Mem0) ships a "verifiable memory" feature in May/June | Their fastest credible response is a SOC-2-stamped audit log, not a Merkle-proven one. Reposition to "the only memory product where the proof is for the record itself, not the vendor's controls." Pre-draft the comparison-page response in Week 2. | Medium |

# 11 · Week-1 Action List (do these in order)

Sequenced from highest-leverage to lowest, with effort estimates. If you only do the first five, the sprint still ships its highest-value asset (the wedge live on the homepage).

Lock the wedge sentence and the H1/H2/CTA in §3.3 — this is the headline of every other asset.   (1 hr)

Push new homepage hero to staging behind a flag; have one named-ICP friend review the copy.   (2 hrs)

Build the /for-regulated-ai landing page (the named-22-company social proof block can be anonymised shapes).   (1 day)

Build the Sales Navigator list (22 companies × 8 job titles → 200-300 contacts, exported).   (2-3 hrs)

Draft and publish Essay 1 (Article 12 implementation pattern). Schedule HN drop for Tue morning.   (1 day)

Set up email capture + a 5-step automated welcome sequence (Resend / SendGrid / similar).   (0.5 day)

Pre-draft both versions of the homepage / hero copy for both Omnibus outcomes (May 13 trilogue).   (2 hrs)

Stage the LinkedIn ad campaign (creative B "Article 12 countdown"); do not launch yet.   (0.5 day)

Reach out to Risto Uuk and one Latent Space contact for guest-essay or podcast slots.   (1 hr)

Calendar-block 3 hrs/day × 5 days for marketing for the next 8 weeks. Defend it.   (5 min)

# 12 · Sources & Methodology

Regulatory references:

EU AI Act Article 12 (logging) — text at artificialintelligenceact.eu/article/12/

EU Digital Omnibus on AI (proposed 2025-11-19; deferral to 2027-12-02; trilogue ongoing — third trilogue 2026-05-13)

EU AI Act Newsletter (Risto Uuk, Substack) — primary source for Omnibus tracking

SEC Rule 17a-4(f) — 2023 amendment with audit-trail alternative; sec.gov amendments-electronic-recordkeeping

VeritasChain VCP v1.1 — RFC 6962 + Ed25519 implementation pattern (open standard, non-commercial)

Help Net Security — "Article 12 logging requirements" 2026-04-16

Competitive landscape:

Zep enterprise pricing & SOC 2 II positioning — getzep.com/pricing

Credo AI product layer — credo.ai/product

Mem0 / Letta / Cognee — developer-tier comparison

Latent Space — primary AI-engineer audience

Method:

Inputs: previous premortem report, locked sprint plan v2, locked tiers.ts, May 2026 ICP research pass.

ICP shortlist generated by web research subagent against Series A-C AI vendors in regulated verticals; cross-referenced against Forrester FCM Wave Q1 2026, Crunchbase, recent funding announcements.

Channel mix sized to a $500-$2k budget envelope and a solo founder marketing capacity ceiling of ~15 hrs/week.

All claims and benchmark assumptions are pre-launch hypotheses — KPI targets are calibrated against B2B-SaaS norms, not measured. The kill-switches in §9.4 exist precisely because targets may not hold.

End of marketing sprint · 2026-05-04